Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 26 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Student Leave Request Management |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task |  | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Create scoped application, roles, Leave Request table, Student View, leave submission |  | 8 | High |  |
| Sprint-2 | Approval Workflow | USN-2 | Faculty View, Class Teacher approval, rejection, manual escalation to HOD |  | 9 | High |  |
| Sprint-3 | HOD and Notifications | USN-4 | HOD approval, modify leave days, Flow Designer, email notifications |  | 8 | Medium |  |
| Sprint-4 | Testing and Documentation | USN-5 | Testing, bug fixes, reports, final documentation, presentation |  | 5 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 2 Days | 22 June 2026 | 23 June 2026 | 8 | 23 June 2026 |
| Sprint-2 | 9 | 2 Days | 24 June 2026 | 25 June 2026 | 9 | 25 June 2026 |
| Sprint-3 | 8 | 2 Days | 26 June 2026 | 27 June 2026 | 8 | 27 June 2026 |
| Sprint-4 | 5 | 1 Day | 28 June 2026 | 28 June 2026 | 5 | 28 June 2026 |

Velocity:

- Total Story Points: 30

- Total Duration: 7 days

Average Velocity = 30 ÷ 7 ≈ 4.3 story points/day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts